|  |  | ## SARS MUSINA |  |
| --- | --- | --- | --- |
| ## Tender Data |  |  |  |
| Clause number | Tender Data |  |  |
| F.2.1 | The following tenderers who are registered with the CIDB, or are capable of being so registered prior to the evaluation of submissions, are eligible to have their tenders evaluated: a) contractors who have a contractor grading designation equal to or higher than a contractor grading designation determined in accordance with the sum tendered, or a value determined in accordance with Regulation 25 (1B) of 25(7A) of the Construction Industry Development Regulations, for a 4GB class of construction work; and b) contractors registered as potentially emerging enterprises with the CIDB who are registered in one contractor grading designation lower than that required in terms of a) above and who satisfy the following criteria: - the employer is satisfied that such a contractor has the potential to develop and qualify to be registered in that higher grade as determined in accordance with the provisions of the CIDB Specification for Social and Economic Deliverables in Construction Works Contracts; and - the employer agrees to provide the financial, management or other support that is considered appropriate to enable the contractor to successfully execute that contract. Joint ventures are eligible to submit tenders provided that: - every member of the joint venture is registered with the CIDB; 2. the lead partner has a contractor grading designation in the 4GB class of construction work; and 3. the combined contractor grading designation calculated in accordance with the Construction industry Development Regulations is equal to or higher than a contractor grading designation determined in accordance with the sum tendered for a 4GB class of construction work or a value determined in accordance with Regulation 25 (1B) of 25(7A) of the Construction Industry Development Regulations |  |  |
| F.2.23 | The tenderer is required to submit with his tender as Part T2 Returnable Documents: ………………………… …………………………….. ……………………………….. |  |  |
|  | ………………………… …………………………. …………………………… Form 01 Schedule of Previous Work Carried out by Tenderer Form 02 Current Workload (Description, Value and Dates) Form 03 Schedule of Proposed Sub Contractors Form 04 Experience of Key Staff and Curriculum Vitae Key Personnel Form 05 Key Personnel Numbers Form 06 Quality Control Procedure Form 07 Schedule of Plant and Equipment (Description, Size and Number) Form 08 Financial References Form 09 Financial Ability to Execute the Project Form 10 Proposed Programme Form 11 Proposed Organization and Staffing Form 12 Proposed Health & Safety Plan Form 13 Guarantees expected on equipment …………………………. ……………………………… |  |  |
| F3.11 | The tender evaluation method to evaluate all responsive tender offers that score a minimum of 75/100 points (75%) in the evaluation of functionality/technicality will be: Price, BEE. |  |  |
| F3.11.1 | Apply the 90/10 Preference Point system where a maximum of ninety (90) tender adjudication point be awarded for price and a maximum of ten (10) points for B-BBEE status level of contributor. Refer to Preferential Procurement Regulations, 2011 pertaining to The Preferential Procurement Policy Framework Act, Act No 5 of 2000. |  |  |
| F3.11.7 | The maximum possible number of tender evaluation points awarded for the financial offer = W1 = (90) The financial offer will be scored in terms of formula 2, option 1 of the Standard Conditions of Tender. Tenders will be evaluated in three stages: Stage 1: Functionality Stage 2: Financial offer and Preference Stage 3: Risk analysis |  |  |
|  | Stage 1: Functionality Functionality criteria; Points; Reference. Relevant Experience of Company and Capability; 15; Forms 01,. Current workload, experience and qualifications; 21; Form 02 & 03 & 04 & 05. Quality Plan; 5; Form 06. Others; 0; Form 07 – 09 used for other evaluations.. Project Programme & Team Structure; 43; Form 10 & 11. Health & Safety plan; 10; Form 12. Guarantees; 6; Form 13. TOTAL Functionality Points; 100. |  |
| F.3.11.4 | The procedure for the evaluation of responsive tenders is functionality, preference and then price. |  |  |
|  | Functionality shall be scored independently by not less than three evaluators in accordance with the following schedules: Form 01 Schedule of Previous Work Carried out by Tenderer Form 02 Current Workload (Description, Value and Dates) Form 03 Schedule of Proposed Sub Contractors Form 04 Experience of Key Staff and Curriculum Vitae Key Personnel Form 05 Key Personnel Numbers Form 06 Quality Control Procedure Form 07 Schedule of Plant and Equipment (Description, Size and Number) Form 08 Financial References Form 09 Financial Ability to Execute the Project Form 10 Proposed Programme Form 11 Proposed Organization and Staffing Form 12 Proposed Health & Safety Plan Form 13 Guarantees expected on equipment |  |  |
|  | Scores will be allocated to each of the criteria and sub-criteria based on the indicators contained in these schedules. The scores of each of the evaluators will then be weighted and then totaled to obtain the final score for functionality. The requirement of this tender is that the Contractor must score at least 75/100 points (75 per cent) for functionality/technicality to qualify for further evaluation. Only information completed in the relevant Returnable Forms will be used for the Functionality Evaluation. |  |  |
|  | - Experience and Capability: Previous Projects. Provide a descriptive of extensive exsperience in work on all projects of similar or greater nature, scope complexity and value in progress or completed in the last five years. Scoring: At least three projects listed with the following items listed: - Name of client company. - Name of contact person. - Brief description of work. - Value of construction/refurbishment work. - Telephone number of a contactable person. No projects = 0 points Reference confirmed = 15 points. One point to be allocated to each item that can be confirmed. Maximum three projects adding up to a maximum of 15 points. - Current workload: Contract management and execution experience Provide a CV of the contract manager and key personnel relating to his contract management / execution experience, you intend utilizing on this project. Scoring: Items to be evaluated: - Capacity indicated = 5 points - Sub-contractors to be used / not: = 3 points. - Experience of key personnel = 5 points - Building education / qualifications = 5 points - Key personnel knowledge = 5 points - Number of personnel indicated for this project = 3 points. No CV and less than 1 years full time contract management = 0 points - Quality (points included in the Programme of Works evaluation). Provide quality control practices and procedures which will ensure compliance with stated employer’s requirements. Scoring: Was a procedure indicated to ensure that the quality required will be adhered to and was time allowed for it in the project plan? If yes = 5 points. These points are already included in the Detailed Programme of Works schedule evaluation. If no = 0 points - Project programme & team structure Provide a detailed project plan listing all the activities and sub activities related to the scope of work and team structure. Scoring: - Project plan submitted = 5 points. - Duration = 15 points - Time allowed for Provisional sums = 8 points. - Time allowed for snagging = 5 points. - Weekend work indicated = 5 points. - Quality procedures = 5 points - Failed to address the question / issue = 0 points. - Key plant: Availability of key plant. - Health and Safety plan Was a relevant Health and Safety Plan submitted? = 10 points. - Did the tenderer provide an indication of any guarantees for equipment / material to be used? = 6 points. - Examples are lights, firefighting equipment, fencing & gates and so forth. Scoring: Cash flow submitted AND is realistic in terms of the submitted programme = 5 points Cash flow was submitted, but is not realistic in terms of the submitted programme =3 points Failed to address the question / issue =0 points |  |  |
|  | The scores of each of the evaluators will be weighted and then totalled to obtain the final score for functionality. |  |  |
|  | Stage 2: Financial Offer and Preference All responsive tenders that qualify by meeting the minimum thresholds for functionality are then evaluated on the basis of price and preference in accordance with the Preferential Procurement Regulations 2011 (Government Gazette No. 34350 dated 8 June 2011). The points scored for functionality are not carried over or considered in the calculation of the Financial and Preference evaluation. All responsive tenders that have achieved the minimum qualification score for functionality shall be evaluated further in terms of the preference point system prescribed in regulation 5 and 6 of the Preferential Procurement Regulations 2011 (Government Gazette No. 34350 dated 8 June 2011) i.e.: Apply the 90/10 Preference Point system where a maximum of ninety (90) tender adjudication point be awarded for price and a maximum of ten (10) points for B-BBEE status level of contributor. Refer to Preferential Procurement Regulations, 2011 pertaining to The Preferential Procurement Policy Framework Act, Act No 5 of 2000. The maximum possible number of tender evaluation points awarded for the financial offer = W1 = (90) The financial offer will be scored in terms of formula 2, option 1 of the Standard Conditions of Tender. Refer to the Preferential Procurement Policy appended to the returnable document. Stage 3 : Risk Analysis In addition to the evaluation of Responsiveness and Functionality, a risk analysis will be performed on the highest ranking tender to ascertain if any of the following, as relevant, present an unacceptable commercial risk to the employer in terms of: (a) Unduly high or unduly low tendered rates or amounts in the tender offer. In this regard, a financial risk analysis will be performed to verify that the rates entered in the Bill of Quantities are reasonable and balanced. Tenders may be disqualified if tendered rates are found to be distorted. Such evaluation will include “Rate Only” items; (b) Contract data provided by the contractor; (c) The contents of the tender returnables which are to be included in the contract; (d) Absence or inadequate Quality Management System; (e) Absence or inadequate Health & Safety plan and Environmental policy. |  |  |